Implementation Roadmap

heatwave_modelling_CHAP rework — phased deliverables

For review before implementation

Heatwave modelling pipeline (heatwave_modelling_CHAP) · Review draft

Prepared for Adedo Lukmon · 7 September 2026

# Overview

Nine phases take the repo from a single-file heat-index viewer to a modular, tested, ward-level heatwave-detection pipeline whose output is shaped as a covariate table usable downstream by CHAP. Phase A produces this pair of review documents; Phases 0–8 are code implementation.

| Phase | Name | What it delivers |
| --- | --- | --- |
| A | Review documents | Produce this methodology and roadmap document pair in house style, for approval before any code changes. |
| 0 | Packaging scaffold | pyproject.toml; add pytest to requirements. |
| 1 | Config + auth consolidation | heatwave/config.py, config.yaml, heatwave/auth.py; remove gee.py; app still runs after this phase. |
| 2 | Ward boundary + ERA5-Land switch | Ingest the user-supplied ward asset; heatwave/data/boundary.py, heatwave/data/ingest.py targeting ECMWF/ERA5_LAND/DAILY_AGGR. |
| 3 | Heat Index relocated + tested | heatwave/science/heat_index.py, tests/test_heat_index.py. |
| 4 | Climatology + heatwave detection | heatwave/science/climatology.py, heatwave/science/heatwave.py, heatwave/zonal.py, tests/test_heatwave_detection.py — the core new capability. |
| 5 | Batch export + covariate table | scripts/run_batch_export.py, scripts/build_covariate_table.py, heatwave/export.py, tests/test_export.py. |
| 6 | Presentation layer rewrite | heatwave/app/streamlit_app.py reading the precomputed covariate table; retire nigeria_heat_index.py. |
| 7 | Documentation | docs/METHODOLOGY.md; rewritten README.md. |
| 8 | Optional polish | tests/test_config.py; optional CI workflow. |

# Verification checkpoints

After Phase 2 — confirm the uploaded ward asset loads with the expected ward count, and ERA5-Land images clip to it correctly.

After Phases 3, 4, 5 — pytest passes for Heat Index/RH, heatwave detection, and covariate export.

After Phase 5 — run the batch export on a short date range first; inspect the covariate CSV for one row per ward per week, plausible ranges, no missing periods.

After Phase 5/6 — sanity-check detected heatwave events against known historical hot spells for Northern Nigeria.