Implementation Phases

heatwave_modelling_CHAP rework — full phase breakdown and current status

Status as of PR #1

Heatwave modelling pipeline (heatwave_modelling_CHAP) · Status report

Prepared for Adedo Lukmon · 10 September 2026

# Overview

Nine phases take the repository from a single-file heat-index viewer to a modular, tested, ward-level heatwave-detection pipeline whose output is shaped as a covariate table usable downstream by CHAP. Phase A produced the review documents; Phases 0–8 are code implementation. Phases 0–2 are complete, verified against the live heatwave-508110 project, and shipped as pull request #1 (feature/heatwave-508110-phase-0-2 → main) on eHealthAfrica/heatwave_modelling_CHAP. Phases 3–8 have not started.

| Phase | Name | Status |
| --- | --- | --- |
| A | Review documents | Done |
| 0 | Packaging scaffold | Done |
| 1 | Config + auth consolidation | Done |
| 2 | Ward boundary + ERA5-Land switch | Done |
| 3 | Heat Index relocated + tested | Not started |
| 4 | Climatology + heatwave detection | Not started |
| 5 | Batch export + covariate table | Not started |
| 6 | Presentation layer rewrite | Not started |
| 7 | Documentation | Not started |
| 8 | Optional polish (not required) | Not started |

# Phase A — Review documents

Done

Produced the methodology and roadmap document pair in house style, for approval before any code changes.

Delivers: 01_Heatwave_Methodology.docx, 02_Implementation_Roadmap.docx.

# Phase 0 — Packaging scaffold

Done

Establishes the project as an installable package rather than a loose pair of scripts, and adds the test runner used from Phase 3 onward.

Delivers: pyproject.toml (Python ≥3.11); pytest and PyYAML added to requirements.txt.

# Phase 1 — Config + auth consolidation

Done

Replaces the credential-resolution logic that was duplicated between `nigeria_heat_index.py` and `gee.py` with a single `init_ee()`, still supporting the same three credential sources in the same priority order: Streamlit secrets, then the `EE_SA_JSON` environment variable, then a local `keys/service_account.json`. `config.yaml` centralises the GCP project id, ward asset id, ERA5-Land band names, and the climatology constants fixed by the methodology document, so later phases read one source of truth instead of hardcoded values.

Delivers: heatwave/config.py, config.yaml, heatwave/auth.py. gee.py removed.

Bug found and fixed during implementation Reading `st.secrets` when no secrets.toml exists at all raised StreamlitSecretNotFoundError instead of the intended not-configured fallback to the next credential source. This affected the original prototype too — it just never surfaced because it always ran with Streamlit Cloud secrets configured.

# Phase 2 — Ward boundary + ERA5-Land switch

Done

Moves the app off the old, now-inaccessible ee-victoridakwo/Northern_Nigeria state-level boundary and the coarser ECMWF/ERA5/DAILY collection, onto the new nationwide ward-level asset and ECMWF/ERA5_LAND/DAILY_AGGR (~11.1 km resolution, daily record from 1950-01-02).

Delivers: heatwave/data/boundary.py, heatwave/data/ingest.py.

Boundary asset: projects/heatwave-508110/assets/shp — 4,841 wards nationwide (GRID3 schema: wardname, wardcode, lganame, statename).

Verified against the live project Earth Engine authentication succeeds; the ward boundary loads with the expected feature count and properties; ERA5-Land ingestion returns the correct band names for a sample date range; the Streamlit app boots cleanly and serves over HTTP against real data.

Phases 1 and 2 were implemented together in one pass rather than sequentially: Phase 1's own checkpoint — the app still runs after this phase — was only achievable once the app pointed at the new asset and collection from Phase 2, since starting fresh meant no inherited access to the old project's boundary.

# Phase 3 — Heat Index relocated + tested

Not started

Moves the existing relative-humidity approximation (RH = 100 − 5×(T − D)) and the NOAA/NWS Rothfusz 9-coefficient Heat Index regression out of `nigeria_heat_index.py` into a tested module — relocated, not rewritten, per the methodology document.

Delivers: heatwave/science/heat_index.py, tests/test_heat_index.py.

# Phase 4 — Climatology + heatwave detection

Not started

The core new capability: computes each ward's 1991–2020 calendar-day 90th-percentile climatology (±5-day pooling window) and flags heatwave days and events (≥3 consecutive days exceeding the local percentile) via per-ward zonal reduction. The constants this phase needs are already in `config.yaml` from Phase 1.

Delivers: heatwave/science/climatology.py, heatwave/science/heatwave.py, heatwave/zonal.py, tests/test_heatwave_detection.py.

# Phase 5 — Batch export + covariate table

Not started

Produces the weekly time_period × location covariate table — this pipeline's actual deliverable to CHAP: time_period, location, heatwave_days, mean_heat_index, max_heat_index, heatwave_event_count.

Delivers: scripts/run_batch_export.py, scripts/build_covariate_table.py, heatwave/export.py, tests/test_export.py.

# Phase 6 — Presentation layer rewrite

Not started

Replaces the current live, per-date Earth Engine query pattern with a viewer that reads the precomputed covariate table from Phase 5, matching the pipeline's shift from a demo viewer to a covariate-producing pipeline.

Delivers: heatwave/app/streamlit_app.py. nigeria_heat_index.py retired.

# Phase 7 — Documentation

Not started

Delivers: docs/METHODOLOGY.md, rewritten README.md.

# Phase 8 — Optional polish

Not started

Delivers: tests/test_config.py; optional CI workflow. Not required for the pipeline to function.

# Verification checkpoints

After Phase 2 (passed) — confirmed the uploaded ward asset loads with the expected ward count, and ERA5-Land images clip to it correctly.

After Phases 3, 4, 5 — pytest passes for Heat Index/RH, heatwave detection, and covariate export.

After Phase 5 — run the batch export on a short date range first; inspect the covariate CSV for one row per ward per week, plausible ranges, no missing periods.

After Phase 5/6 — sanity-check detected heatwave events against known historical hot spells for Northern Nigeria.